Knuct Integration Process
& Future Requirements

AIMSCS — Academic Tracking & Management System (ATMS)

How Knuct was integrated end-to-end, and what is still required
Report date: 13 July 2026  ·  Git tip: 145922b

# 1. Purpose of This Document

This document describes the complete Knuct integration process as implemented in ATMS today, and lists what is still required for production-ready campus rollout. It complements KNUCT_Integration_Pointers.docx (file-level inventory).

# 2. Integration Goals

Decentralized identity (DID) for students and staff via Knuct wallets.

Optional DID login and self-registration alongside password auth.

Tamper-evident audit trail: hash anchors for critical campus events.

Future verifiable credentials (attendance certificates, transcripts).

PostgreSQL remains the system of record; Knuct is an adapter behind SCMS APIs.

Safe rollback: disable live Knuct without breaking core attendance/LMS.

# 3. Architecture Principles

Knuct is never called directly from UI business logic. All vendor I/O goes through src/lib/knuct/* (adapter pattern), similar to face-verification stubs.

| Layer | Responsibility | Key paths |
| --- | --- | --- |
| UI | Login/register DID panels, wallet, Settings → Knuct, /verify | src/app/login, components/knuct |
| API | Auth bridge, wallet, anchors list, pilot, public verify | src/app/api/knuct/*, register, verify |
| Adapter | Live HTTP client, mock adapter, circuit breaker, job queue | src/lib/knuct/* |
| Persistence | Wallets, anchors, credentials, provision/registration requests | Prisma models |
| Vendor | webwallet.knuct.com SAPI/CAPI (+ optional mint/publish URLs) | KNUCT_BASE_URL |

Flow (logical): Client → Next.js API → knuct adapter → PostgreSQL (SoR) and optionally Knuct vendor. Async jobs handle wallet provision, chain publish, credential mint.

# 4. Integration Process (How We Built It)

## 4.1 Phase 0 — Vendor diligence & adapter foundation

Documented vendor APIs and open questions (docs/KNUCT_Vendor_Questionnaire.md).

Defined adapter interfaces (KnuctAdapter) with MockKnuctAdapter for offline/dev.

Env-based kill switches: KNUCT_ENABLED, KNUCT_ANCHOR_ENABLED, timeouts, retries.

Circuit breaker: after repeated vendor failures, fall back to mock for ~60s.

Redis/Upstash store for multi-instance DID sessions and one-time login grants.

## 4.2 Phase 1 — Wallet + DID (implemented)

Wallet create: starttempnode → createwallet → fetch privshare → AES-encrypt → KnuctWallet row.

Privshare download for the owning user (GET /api/knuct/privshare).

DID auth: client hashes privshare → challenge → NLSS response → complete → persist DID.

Login bridge: public POST /api/knuct/login issues short-lived loginToken → NextAuth provider id=knuct.

Self-registration: /register + KnuctDIDAuthPanel → pending KnuctRegistrationRequest → admin approve.

Wallet provision requests: user requests create/reprovision; admin approves; queueWalletProvision.

Optional auto-queue on user create (KNUCT_WALLET_ON_USER_CREATE).

Campus identity mode: password_only | hybrid | knuct_based (settings DB + policy-gate).

UI: My Knuct Wallet on Dashboard; Settings → Knuct; Users wallet badges.

Pilot tooling: POST /api/knuct/pilot and npm run knuct:pilot for cohort provisioning.

## 4.3 Phase 2 — Verifiable credentials (scaffolded, vendor-gated)

KnuctCredential model + credential-service / credential-client.

Admin UI panel and GET/POST /api/knuct/credentials.

Mint/verify only when KNUCT_CREDENTIALS_ENABLED and mint/verify URLs are set.

Intended types: attendance_certificate, grade_transcript, compliance_report.

## 4.4 Phase 3 — Anchors + optional chain publish (hash live; chain gated)

enqueueAnchor writes SHA-256 payloadHash into BlockchainAnchor (PostgreSQL).

Domain hooks: attendance session complete, violation review, geofence create, calendar publish, LMS grade publish, subject publish, condonation decision, registration approve.

Public verification: /verify and GET /api/verify/anchor.

Optional chain publish job when KNUCT_CHAIN_PUBLISH_ENABLED + KNUCT_CHAIN_PUBLISH_URL are set.

Audit enrichment: anchorHash linked into audit views where applicable.

# 5. End-to-End Process Flows (Operational)

## 5.1 Enable live Knuct (ops checklist)

| Step | Action | Verify |
| --- | --- | --- |
| 1 | Set KNUCT_ENABLED=true, KNUCT_BASE_URL, KNUCT_PRIVSHARE_ENC_KEY | .env / Vercel env |
| 2 | Optional: API_KEY / SECRET / TENANT_ID from vendor | Vendor credentials |
| 3 | Set UPSTASH_REDIS_* for multi-instance DID grants | GET /api/health redis=ok |
| 4 | npm run test:knuct:live | starttempnode → createwallet → privshare |
| 5 | Run pilot cohort (UI or npm run knuct:pilot:sync) | Wallets active in Users |
| 6 | Monitor Dashboard Knuct Ops + /api/health knuct block | Circuit closed; queue drained |
| 7 | Rollback: KNUCT_ENABLED=false | Core ATMS continues; live provision stops |

## 5.2 DID login process

User opens /login → Knuct DID tab (if identity mode allows).

Uploads privshare → client computes hash (priv-share.ts / OpenCV on mobile).

POST /api/knuct/login step=challenge → vendor /sapi/auth/challenge.

Client NLSS response → step=complete → vendor auth/response + startnode + walletdata.

Server creates one-time login grant; client signIn('knuct') with loginToken.

NextAuth issues JWT; knuct-persistent-session stores cookies for CAPI; revoke on sign-out.

## 5.3 Self-registration process

Public /register (when selfRegistrationEnabled).

DID prove ownership (existing wallet) or create-wallet path → pending request.

Admin Users → Registration Requests → approve → User + KnuctWallet + notification + optional anchor.

Reject stores reason; user notified.

## 5.4 Wallet provision process

Admin Provision from Users, or user submits wallet-request, or auto on create.

Job queue calls wallet-service → live or mock adapter.

Success: status=active + DID + encrypted privshare; Failure: status=failed + lastError.

User downloads privshare once stored; used for future DID login.

## 5.5 Anchor process

Domain API mutates resource (e.g. session completed).

enqueueAnchor(resourceType, id, payload) → hash stored in BlockchainAnchor.

If chain publish enabled: job POSTs hash to vendor publish URL → knuctTxRef.

Anyone can verify at /verify with hash (or prefix).

# 6. Current Status Matrix

| Capability | Status in ATMS | Depends on |
| --- | --- | --- |
| Mock wallet / DID (dev) | Complete | Nothing (default when live off) |
| Live wallet provision | Complete (pilot-ready) | KNUCT_ENABLED + vendor sandbox/prod |
| DID login + NextAuth bridge | Complete | Redis recommended on Vercel |
| Self-registration + admin approve | Complete | auth.self_registration + Knuct |
| Identity mode policy | Complete | Settings DB |
| Privshare encrypt/download | Complete | KNUCT_PRIVSHARE_ENC_KEY |
| Hash anchors in PostgreSQL | Complete | KNUCT_ANCHOR_ENABLED / settings |
| Public /verify | Complete | Anchors written |
| Chain publish to Knuct | Code ready, gated | Vendor publish URL + enable flag |
| Credential mint/verify | Code ready, gated | Vendor mint/verify APIs + enable flag |
| CAPI balances UI | Complete when session alive | Successful DID login session |
| Campus-wide production SLA | Not yet | Vendor Phase 0 answers + staging |

# 7. What Is Required in Future

The following items are required to move from pilot-capable integration to production campus rollout. Grouped by owner.

## 7.1 From Knuct vendor (blocking / high priority)

| Requirement | Why needed | Unblocks |
| --- | --- | --- |
| Written answers to vendor questionnaire (Q1–Q10) | Privshare format, errors, tenancy, DPDP | Phase 0 sign-off |
| Dedicated staging tenant + credentials | Do not use shared public sandbox for prod traffic | Safe live pilot / UAT |
| Production auth (API key / tenant isolation) | Multi-institution security | Prod live mode |
| Documented cert mint + verify APIs + schemas | Attendance certs & transcripts | Phase 2 credentials go live |
| Chain publish API (stable URL + contract) | Move from hash-only to on-chain proof | Phase 3 chain publish |
| starttempnode scaling guidance | Batch onboard 1000+ students safely | Mass wallet provision |
| Rate limits, SLA, cost model | Budget and capacity planning | Campus-wide rollout |
| W3C DID / resolver roadmap (or confirm CID-only) | Interoperability with external verifiers | External verify portals |
| DPA / data residency (India DPDP) | Legal compliance for student data | Production beyond pilot |
| Privshare + passphrase lifecycle clarity | Correct security storage model | Hardening wallet UX |

## 7.2 From AIMSCS / ATMS engineering

| Requirement | Why needed | Suggested next step |
| --- | --- | --- |
| Production env hardening | Strong PRIVSHARE_ENC_KEY, Redis, secrets rotation | Vercel prod checklist |
| Bounded live pilot (one dept / cohort) | Validate vendor before campus-wide | knuct:pilot + monitor health |
| Runbook + on-call alerts | Circuit open, failed wallets, queue depth | Alert on /api/health knuct |
| User education: privshare custody | Students lose PNG = lose DID login | In-app + mailer guidance |
| Exam Cell / hall-ticket hard gate (optional) | Use condonation clearance + anchors in exam flow | New Exam module |
| External verifier portal polish | /verify UX for employers/parents without login | Branding + QR on reports |
| Internal did:web mapping (if vendor non-W3C) | Avoid vendor lock-in on CID-only IDs | Mapping table + resolver |
| Load test wallet provision | Confirm concurrency before semester start | Scripted batch + metrics |
| Keep KNUCT_SCMS_Integration_Report.md current | Older sections say 'no blockchain' — stale | Sync with this doc |
| Automated E2E in CI (mock + optional live nightly) | Regressions on login/anchor paths | Extend test:knuct:* |

## 7.3 Campus / process requirements

Approve identity mode policy (password_only vs hybrid vs knuct_based) per semester.

Define who approves registration and wallet provision requests (Admin vs HOD).

Decide whether wallet is mandatory for students before exams / hall tickets.

Communicate that ATMS remains usable if Knuct is disabled (attendance % still in Postgres).

Retain audit + anchor hashes for institutional compliance periods.

## 7.4 Recommended sequencing (future)

| Order | Milestone | Exit criteria |
| --- | --- | --- |
| 1 | Close Phase 0 with vendor written answers | Questionnaire complete; staging tenant issued |
| 2 | Staging live pilot (≤25 users) | test:knuct:live green; wallets active; no circuit storms |
| 3 | Enable chain publish on staging | Anchors show knuctTxRef; /verify shows chainPublished |
| 4 | Credential mint PoC (1 certificate type) | Mint + public verify without SCMS login |
| 5 | Department-wide rollout | Runbook signed; Redis HA; support trained |
| 6 | Campus-wide + exam eligibility hooks | Policy approved; SLA met for peak enrollment |

# 8. Risks & Mitigations

| Risk | Mitigation in ATMS today | Still needed |
| --- | --- | --- |
| Vendor sandbox unstable | Circuit breaker + mock adapter | Dedicated staging + SLA |
| Lost privshare | Encrypted download once; user custody | Recovery UX / admin re-provision policy |
| Multi-instance login grant miss | Upstash Redis store | Ensure Redis on all prod instances |
| Non-W3C DID | Store CID as string on KnuctWallet | Interop mapping if external verify required |
| Over-coupling to Knuct | Adapter + env kill switches | Keep Postgres SoR forever |

# 9. Related Documents

| Document | Contents |
| --- | --- |
| KNUCT_Integration_Pointers.docx | File/API inventory of every Knuct touchpoint |
| KNUCT_SCMS_Integration_Report.md | Original architecture assessment (update stale sections) |
| docs/KNUCT_Pilot_Setup.md | Ops steps to enable and run a live pilot |
| docs/KNUCT_Vendor_Questionnaire.md | Phase 0 diligence questions for Knuct |
| docs/FLOWS.md | Product flows including Knuct wallet/anchors |

— End of Knuct Integration Process & Future Requirements —
Generated by scripts/generate-knuct-integration-process.py (145922b)