KNUCT Blockchain Integration
Status Report

JNTUH Academic Tracking & Management System (ATMS)

Report Date: 06 July 2026
Version: 0.2.0

# 1. Executive Summary

This report summarises the current status of integrating Knuct Blockchain DID Authentication into the JNTUH ATMS platform. Core DID authentication has been implemented based on the KnuctBlockchainDID-Auth-API-v2 specification and the did-auth-modules package provided by Knuct. Wallet provisioning, encrypted private share storage, private share download, and a user-facing DID authentication panel are operational in the development environment. End-to-end validation with vendor-supplied test credentials, CAPI dashboard integration, mobile support, and production-scale session handling remain pending.

# 2. Vendor Materials Received

| Material | Location / Description |
| --- | --- |
| KnuctBlockchainDID-Auth-API-v2.pdf | D:\Yoga_Data\Atlas\ — DID Auth API specification |
| did-auth-modules.zip | D:\Yoga_Data\Atlas\did-auth-modules\ — Reference React modules |
| nlss.js | NLSS cryptographic challenge-response algorithm |
| privShare.js | Private share image processing utilities |
| ServerAPI.js | SAPI wrappers (/sapi/* endpoints) |
| ClientAPI.js | CAPI wrappers (/capi/* endpoints) |
| AccessWallet.js | Reference DID auth React flow |

# 3. Completed Work

## 3.1 Dependencies Installed

| Package | Version | Purpose |
| --- | --- | --- |
| js-sha3 | 0.9.3 | SHA3-256 hashing for NLSS algorithm |
| md5 | 2.3.0 | Multihash MD5 for private share image hashing |
| @types/md5 | dev | TypeScript type definitions |

## 3.2 New / Modified Application Files

| File | Description |
| --- | --- |
| src/lib/knuct/nlss.ts | Port of nlss.js — NLSS challenge-response signing |
| src/lib/knuct/priv-share.ts | Port of privShare.js — image hash pipeline |
| src/lib/knuct/did-auth-session.ts | In-memory server session store for DID auth |
| src/lib/knuct/knuct-client.ts | Added authChallenge, authResponse, startNode, walletData, logout |
| src/lib/knuct/mock-adapter.ts | Mock implementations for dev/testing |
| src/lib/knuct/types.ts | Extended KnuctAdapter interface |
| src/app/api/knuct/did-auth/route.ts | Two-step DID auth API (challenge + complete) |
| src/app/api/knuct/privshare/route.ts | Authenticated private share download |
| src/components/knuct/did-auth-panel.tsx | Client-side DID auth UI component |
| src/components/sections/settings-section.tsx | Knuct tab — DID panel + download button |

## 3.3 DID Authentication Flow (Implemented)

| Step | Knuct Endpoint | Implementation Status |
| --- | --- | --- |
| 1 | POST /sapi/auth/challenge | Complete — hash sent, challenge returned |
| 2 | POST /sapi/auth/response | Complete — NLSS response array submitted |
| 3 | GET /sapi/startnode | Complete — IPFS/blockchain node started |
| 4 | GET /sapi/walletdata | Complete — DID retrieved and saved to database |

## 3.4 Wallet & Private Share

Wallet provisioning via POST /sapi/createwallet (existing, enhanced)

Private share fetched from Knuct and stored AES-256-GCM encrypted in PostgreSQL

Download endpoint: GET /api/knuct/privshare (authenticated users only)

Settings UI: Provision wallet, Download private share, DID Authentication panel

## 3.5 Pre-existing Knuct Integration (ATMS)

Hash anchors / audit trail in PostgreSQL

Circuit breaker and health checks (Knuct ping on /api/health)

Pilot cohort support (KNUCT_PILOT_COHORT_LIMIT)

Mock adapter for development when Knuct unavailable

Knuct configuration via environment variables

# 4. Integration Architecture

Knuct documentation states that DID authentication should run at the front-end level. ATMS uses a hybrid architecture:

| Operation | Execution Location |
| --- | --- |
| Private share image read & pixel processing | Browser (client-side) |
| Hash computation (md5 multihash + base32) | Browser (client-side) |
| NLSS challenge-response computation | Browser (client-side) |
| Calls to /sapi/auth/challenge, /response, /startnode, /walletdata | ATMS Next.js server (proxy) |
| Knuct session cookie management | ATMS server (in-memory, per user, 10-min TTL) |
| DID persistence | ATMS PostgreSQL database |

Note: The private share image is never uploaded during DID authentication. Only the computed hash and binary response array are transmitted to the ATMS server.

# 5. Current Configuration

| Variable | Current Value / Status |
| --- | --- |
| KNUCT_ENABLED | true |
| KNUCT_BASE_URL | https://webwallet.knuct.com |
| KNUCT_PRIVSHARE_ENC_KEY | Configured (64-char hex) |
| KNUCT_WALLET_ON_USER_CREATE | false |
| KNUCT_PILOT_COHORT_LIMIT | 25 |
| KNUCT_API_KEY / KNUCT_API_SECRET | Not configured — pending vendor guidance |
| Development server | http://localhost:3000 |

# 6. Security Measures

Private share encrypted at rest using AES-256-GCM (KNUCT_PRIVSHARE_ENC_KEY)

During DID auth, only hash and response array sent — not the image file

All Knuct API routes require authenticated ATMS session (NextAuth)

Private share download restricted to owning user

DID auth server sessions expire after 10 minutes

# 7. Pending Work

## 7.1 Not Yet Built

| Item | Details | Priority |
| --- | --- | --- |
| CAPI integration | /capi/getDashboard, getAccountInfo, start, check — wallet stats on dashboard | Medium |
| Mobile private share | OpenCV (opencv.js) path for mobile browsers not integrated | Medium |
| Logout UI | /sapi/logout implemented in code but not exposed in UI | Low |
| Session expiry UX | Knuct 15-min session — retry/re-auth flow not polished | Medium |
| Production session store | In-memory sessions — needs Redis or sticky sessions for scale | High |

## 7.2 Built but Not Validated

| Item | Details |
| --- | --- |
| End-to-end DID auth | Code complete; not tested with vendor-supplied real private share |
| Architecture sign-off | Hybrid model requires Knuct confirmation |
| startnode vs starttempnode | Both used — vendor clarification needed |

## 7.3 Awaiting Knuct

| Requirement | Purpose |
| --- | --- |
| Test wallet + sample private share | Live end-to-end validation |
| Architecture confirmation | Approve hybrid client/server model |
| CAPI documentation | Dashboard wallet statistics integration |
| Sandbox / test environment | Safe integration testing |
| API key / tenant requirements | Production deployment configuration |
| Mobile / OpenCV guidance | Phone browser support |
| Rate limits | Especially on /sapi/auth/challenge |

# 8. CAPI Overview (Not Yet Integrated)

CAPI (Client API) is Knuct's post-authentication wallet client layer at https://webwallet.knuct.com/capi. It is separate from SAPI (Server API) which handles authentication and wallet creation.

| CAPI Endpoint | Purpose |
| --- | --- |
| GET /capi/check | Check if user is registered |
| GET /capi/start | Initial IPFS setup and network node sync |
| GET /capi/getAccountInfo | User account details |
| GET /capi/getDashboard | Wallet statistics for dashboard display |

# 9. Recommended Next Steps

1. Send progress update email to Knuct partners (request test credentials and architecture confirmation).

2. Run internal E2E test: Provision wallet → Download private share → Upload in DID Auth panel.

3. Fix any API/flow mismatches identified during live testing.

4. Implement Redis-backed DID auth sessions before production multi-instance deployment.

5. Integrate CAPI endpoints once vendor documentation is received.

6. Add mobile OpenCV support after vendor guidance.

7. Deploy to staging and run pilot with cohort (up to 25 users per KNUCT_PILOT_COHORT_LIMIT).

# 10. Conclusion

The core Knuct DID authentication integration is substantially complete in the ATMS codebase. The application can provision wallets, securely store and download private shares, and authenticate users via the four-step DID flow described in Knuct's v2 API specification. Progress to production readiness depends on vendor-provided test credentials, architecture confirmation, CAPI integration for dashboard features, and production-grade session management.

— End of Report —